# SCHOLARSHIP NAVIGATOR

Smart Student Funding Assistant — Merged Complete Project Planning Document

Team: 3 Members Duration: 8 Weeks; Approach: Feature-wise Full-Stack Development

## Project Goal

To develop an intelligent scholarship discovery and application guidance platform that analyzes a student's academic, financial, demographic, course and location profile, identifies suitable scholarships, checks eligibility, ranks opportunities, explains results, helps prepare documents, tracks applications and deadlines, and provides an administrator portal for verified scholarship data.

Core idea: Profile → Analyze → Recommend → Explain → Prepare → Apply → Track

Team strategy: Work is divided by features, not technology. Every member works across React/frontend, Flask/backend, MongoDB/database, Git/GitHub, testing and integration

This document merges the two uploaded project plans and adds the requested flow diagrams.

## 1. Complete Project Feature List

| # | Feature | What it includes |
| --- | --- | --- |
| 1 | Authentication & Security | Register/login, JWT, password hashing, role-based access, logout, protected routes. |
| 2 | Student Profile | Personal, academic, financial, category, gender, state/district, course, branch, year, percentage/CGPA and special criteria. |
| 3 | Profile Completion | Completion percentage and prompts for missing information. |
| 4 | Scholarship Database | Verified name, provider, criteria, amount, deadline, documents, source and official application link. |
| 5 | Search & Filters | Name/provider; course, state, category, gender, income, percentage, amount, deadline and status. |
| 6 | Scholarship Details | Eligibility, benefits, documents, deadline, provider and official link. |
| 7 | Eligibility Checker | Rule-based checking of income, marks, course, category, gender, state and other criteria. |
| 8 | Explainable Eligibility | Why a student is eligible, partially matched or not eligible. |
| 9 | AI Recommendation | Recommend scholarships based on student profile and scholarship features. |
| 10 | Match Score & Ranking | Match percentage and relevance ranking. |
| 11 | Scholarship Comparison | Compare amount, eligibility, deadline, provider and documents. |
| 12 | Bookmark/Saved Scholarships | Save scholarships for later. |
| 13 | Document Checklist | Required documents and missing-document status. |
| 14 | Application Tracking | Interested → Preparing → Documents Pending → Applied → Under Review → Approved/Rejected/Expired. |
| 15 | Deadline Tracker | Upcoming deadlines, urgency and countdown. |
| 16 | Notifications | New matches, deadlines, missing documents and application status. |
| 17 | AI Chatbot | Eligibility, document, deadline and application guidance using project scholarship data. |
| 18 | Admin Dashboard | Statistics, scholarship management, users and data verification. |
| 19 | Scholarship CRUD | Add, edit, verify, deactivate and update records. |
| 20 | CSV Import | Bulk import verified scholarship data. |
| 21 | Data Validation | Required fields, dates, income/marks ranges and duplicate records. |
| 22 | Admin Analytics | Scholarship, user and application-status counts. |
| 23 | Official Application Redirect | Send students to official provider page; no automatic submission. |
| 24 | Testing & Security | API testing, validation, protected routes, errors, duplicate checks and basic security. |

## 2. Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | React.js + HTML + CSS + JavaScript | Student/admin UI, dashboards, forms, responsive pages |
| Backend | Python Flask | REST APIs, business logic, authentication, integration |
| Database | MongoDB | Users, profiles, scholarships, applications, documents, notifications |
| AI/ML | Python + Scikit-learn | Matching, ranking, recommendation; eligibility rules |
| Chatbot | LLM + RAG (optional) | Scholarship Q&A from verified project data |
| Authentication | JWT + password hashing | Secure login and protected APIs |
| Notifications | SMTP / Flask-Mail + API Scheduler/Cron | Email reminders and scheduled notifications |
| Testing | Postman + browser + unit/integration tests | API and feature validation |
| Version Control | Git + GitHub | Branches, commits and integration |
| Deployment | Render/Railway/AWS (feasibility dependent) | Deployment and connectivity |

## 3. System Architecture Diagram

STUDENT / ADMIN

↓

React Frontend

↓

Flask REST API

↓

Authentication & Business Logic

↓

Eligibility Engine ¦ Recommendation Engine ¦ Notification Service

↓

MongoDB

↓

Verified Scholarship Data

## 4. Database / Collection Design

| Collection | Important fields |
| --- | --- |
| Users | user_id, name, email, password_hash, role, created_at |
| StudentProfiles | user_id, state, category, gender, income, course, branch, year, percentage, college |
| Scholarships | scholarship_id, name, provider, criteria, amount, deadline, documents, source, application_url, status |
| EligibilityRules | scholarship_id, field, operator, value, rule_type |
| Applications | user_id, scholarship_id, status, applied_date, notes |
| Documents | user_id, scholarship_id, document_name, status |
| Notifications | user_id, type, message, deadline, read_status |

## 5. Student Flow Diagram

STUDENT

↓

Register / Login

↓

Complete Profile

↓

Academic + Financial + Personal Details

↓

Profile Validation

↓

Search / Filter Scholarships

↓

Eligibility Checker

↓

Eligible → AI Matching → Match Score → Recommended Scholarships

↓

View Explanation → Compare → Bookmark

↓

Document Checklist

↓

Open Official Application Link

↓

Mark / Track Application Status

↓

Deadline & Status Notifications

## 6. Admin Flow Diagram

ADMIN

↓

Admin Login

↓

Admin Dashboard

↓

Add / Edit / Import Scholarship

↓

Validate Fields

↓

Verify Official Source

↓

Define Eligibility + Documents + Deadline

↓

Publish / Activate

↓

Monitor Users / Applications / Analytics

↓

Update Scholarship / Deadline

↓

Deactivate or Mark Expired

## 7. Overall System Flow Diagram

START

↓

Register / Login

↓

Student or Admin

↓

Student Profile / Admin Dashboard

↓

MongoDB

↓

Eligibility Engine

↓

AI Recommendation & Match Score

↓

Recommended Scholarships

↓

Compare / Bookmark / Documents

↓

Official Application

↓

Application Tracking

↓

Deadline & Status Notifications

↓

END

## 8. DFD Level 0

STUDENT → SCHOLARSHIP NAVIGATOR → Recommendations / Eligibility / Notifications

↓

ADMIN → SCHOLARSHIP NAVIGATOR → Scholarship Management / Verification / Analytics

↓

OFFICIAL SCHOLARSHIP SOURCES → SCHOLARSHIP NAVIGATOR → Verified Scholarship Data

## 9. DFD Level 1

STUDENT

↓

1.0 Authentication

↓

2.0 Student Profile Management

↓

3.0 Scholarship Search & Filtering

↓

Scholarship Database

↓

4.0 Eligibility Checking

↓

5.0 AI Recommendation & Match Score

↓

Recommended Scholarships

↓

6.0 Compare ¦ 7.0 Document Management ¦ 8.0 Application Tracking

↓

9.0 Notification & Deadline Service

## 10. Complete Data Flow

Official Scholarship Sources

↓

Admin

↓

Verify / Manage

↓

Scholarship Database

↓

Eligibility Engine + AI Recommendation Engine + Notification Service

↓

Recommended Scholarships

↓

Student

↓

Compare / Documents / Bookmark

↓

Official Website

↓

Application

↓

Application Status

↓

Notification

## 11. Team Roles

| Member / Role | Primary ownership | Secondary responsibility |
| --- | --- | --- |
| Member 1 — Full-Stack Student Module Developer | Authentication, student profile, search/filter, student dashboard | React, Flask APIs, MongoDB, testing, integration |
| Member 2 — Full-Stack AI & Recommendation Developer | Eligibility checker, match score, recommendation, comparison | Python/ML, React result UI, Flask AI APIs, MongoDB, testing |
| Member 3 — Full-Stack Application & Admin Developer | Documents, application tracking, notifications, admin, scholarship CRUD/CSV | React admin UI, Flask APIs, MongoDB, automation, testing, integration |

# 12. Detailed 8-Week Member-Wise Work Plan

## Week 1 — Requirements, Research & Design

- Member 1: Student journey, wireframes, login/register/profile/search/dashboard, React structure, common components, Git branch.

- Member 2: Eligibility parameters, matching features, eligibility logic, match-score/recommendation approach, AI dataset fields.

- Member 3: Admin workflow, scholarship fields, DB collections, application statuses, notification flow, CSV structure.

- All: Problem, objectives, scope, architecture, DB design, GitHub workflow and task board.

Deliverable: SRS/requirements, architecture diagram, wireframes, database schema, GitHub setup and backlog.

## Week 2 — Project Setup + Database + Initial Dataset

- Member 1: React setup, routing, layout, login/register/profile UI, test Flask API.

- Member 2: Flask REST structure, MongoDB connection, validation utilities, eligibility service skeleton, AI/ML libraries.

- Member 3: MongoDB collections, CSV template, verified scholarship records, admin data-entry design, DB insert/retrieve testing.

- All: Connect React → Flask → MongoDB and finalize initial verified dataset.

Deliverable: Running frontend/backend, MongoDB connection, initial dataset and API communication.

## Week 3 — Authentication + Student Profile

- Member 1: Registration/login UI, profile form, update, protected routes, completion indicator.

- Member 2: JWT APIs, password hashing, profile APIs, field validation, cleaned matching features.

- Member 3: Users/StudentProfiles persistence, roles, CRUD testing, admin access, error handling.

- All: Register → Login → Profile → Save/Update in MongoDB.

Deliverable: Working authentication and complete student profile module.

## Week 4 — Scholarship Search + Eligibility

- Member 1: Listing, search, filters, sorting, details, bookmark UI and API connection.

- Member 2: Rule-based eligibility for marks, income, course, category, gender and state; reasons; result API/UI.

- Member 3: Scholarship CRUD, MongoDB records, validation, duplicate checking, active/expired status, search/filter API.

- All: Test Profile → Scholarship List → Eligibility Result.

Deliverable: Scholarship DB, search/filter and eligibility checker.

## Week 5 — AI Recommendation + Match Score + Comparison

- Member 1: Recommendation cards, match percentage, explanation, comparison UI, responsive design.

- Member 2: Feature engineering, weighted matching/match score, ranking, recommendation API; optional Scikit-learn experiment ifsufficient data.

- Member 3: Recommendation data, comparison API, provider/amount/deadline fields, test profiles and query performance.

- All: Validate ranking, scores, explanations and comparison.

Deliverable: Ranked personalized scholarships, match score, explainable recommendations and comparison.

## Week 6 — Documents + Applications + Notifications + Chatbot

- Member 1: Document checklist, saved scholarships, application tracker, status timeline, notification page, official apply button.

- Member 2: Chatbot/Q&A UI, scholarship data/RAG if feasible, eligibility/document/deadline answers, unknown-question tests.

- Member 3: Document/application/notification APIs, deadline scheduler/email, admin status controls and scholarship management.

- All: Recommendation → Documents → Official Apply Link → Track Application.

Deliverable: Application tracking, document checklist, deadline/notification workflow and chatbot if feasible.

## Week 7 — Integration + Testing + Admin Completion

- Member 1: Student screens, frontend bugs, responsive/form/error validation, student E2E test, screenshots.

- Member 2: Eligibility edge cases, recommendation consistency, score range, no-match/incomplete-profile, chatbot and AI/ML results.

- Member 3: Admin dashboard, CRUD/CSV tests, duplicate/invalid data, notifications/deadlines, backend/API/security.

- All: Integration, security, expired/no-match handling and defect fixing.

Deliverable: Integrated near-final system, test cases/results and resolved critical defects.

## Week 8 — Deployment + Documentation + Final Demo

- Member 1: UI polish, student demo, screenshots, frontend report/PPT, final build, viva.

- Member 2: AI/ML report/PPT, dataset/features, algorithm/results, diagrams, final recommendation testing, viva.

- Member 3: Backend/database deployment, API/database/admin docs, GitHub cleanup, test report, admin demo and submissioncoordination.

- All: Regression test, report, PPT, GitHub, dataset, test report, demo script and viva.

Deliverable: Final working project, demo/deployment, report, PPT, dataset, test cases and viva-ready presentation.

## 13. Weekly Technical Milestones

| Week | Frontend | Backend/DB | AI/Data/Admin |
| --- | --- | --- | --- |
| 1 | Wireframes + React structure | Flask architecture + MongoDB schema | Dataset fields + eligibility/recommendation design |
| 2 | Base pages + routing | API skeleton + DB connection | Initial verified scholarship CSV |
| 3 | Auth + profile UI | JWT + profile APIs | Data cleaning + roles |
| 4 | Search/filter/details | Scholarship + eligibility APIs | Eligibility rules + admin CRUD |
| 5 | Recommendation UI | Recommendation/comparison APIs | Match score + ranking |
| 6 | Application/document UI | Application/docs/notification APIs | Chatbot/RAG + deadline automation |
| 7 | Responsive polish | Integration/security/API testing | AI evaluation + admin completion |
| 8 | Final UI/demo | Deployment + documentation | Results/report/viva |

## 14. Feature Ownership Matrix

| Feature | M1 | M2 | M3 |
| --- | --- | --- | --- |
| Authentication & Student Profile | Lead | Support | Support |
| Search & Filters | Lead | Support | Data/API |
| Student Dashboard | Lead | Support | Support |
| Eligibility Checker | Support | Lead | Support |
| AI Recommendation + Match Score | UI | Lead | Data/API |
| Comparison | UI | Logic | API/Data |
| Documents | UI | Support | API Lead |
| Application Tracking | UI | Support | API Lead |
| Notifications & Deadlines | Support | Logic | Lead |
| Admin Dashboard | UI Support | Support | Lead |
| Scholarship CRUD + CSV | Support | Data Support | Lead |
| Testing | Frontend | AI/API | Backend/Admin |
| GitHub & Integration | All | All | All |

## 15. Scholarship Data Plan

- Use verified official government, state government, university/college and scholarship-provider sources.

- Admin verifies the source before publishing a scholarship record.

- Keep the official application URL so students are redirected to the genuine provider.

- Maintain status: Draft, Verified/Active, Expired, Inactive.

- Use CSV import for efficient bulk entry and keep a common schema.

- Do not claim automatic scraping/API access unless an official API or permitted source is actually available.

- Keep a source/reference field and last-updated date for every scholarship.

CSV fields: scholarship_id, scholarship_name, provider, course, branch, minimum_percentage, max_family_income, category, gender, state, scholarship_amount, application_start, application_deadline, required_documents, eligibility_description, official_source, application_url, status, last_updated

## 16. AI/ML Plan — Keep It Implementable

- Phase 1: Rule-based eligibility checks hard constraints such as income, marks, course, category and state.

- Phase 2: Recommendation ranking uses profile-to-scholarship feature similarity and weighted criteria.

- Phase 3: If enough labeled/test data is available, add a Scikit-learn model such as Logistic Regression, Decision Tree or Random Forest;otherwise do not falsely claim ML training.

- Use explainability: show matched criteria, missing criteria and score contribution where possible.

- Chatbot should answer from verified scholarship records rather than inventing scholarship facts.

## 17. Testing Plan

| Area | Example test cases |
| --- | --- |
| Authentication | Valid login, wrong password, duplicate email, protected route, role restriction |
| Profile | Required fields, invalid income/percentage, update profile, incomplete profile |
| Scholarships | Search, filters, sorting, details, bookmark, expired scholarship |
| Eligibility | Eligible, not eligible, boundary values, multiple criteria, missing profile field |
| Recommendation | Correct ranking, score range, no-match, tie scores, explanation |
| Application | Create application, status changes, duplicate application, official link |
| Documents | Required list, missing document, completed document |
| Notifications | Upcoming deadline, missing document, read/unread state |
| Admin | CRUD, CSV import, duplicate records, verification, deactivate/expire |
| Security | JWT expiry, unauthorized API access, input validation |
| Integration | Complete end-to-end student and admin workflows |

## 18. Final Deliverables

- Working React + Flask + MongoDB application

- Student authentication and profile

- Scholarship search/filter/details

- Eligibility checker with explanations

- Personalized recommendation and match score

- Comparison and bookmarks

- Document checklist and application tracking

- Deadline reminders/notifications

- Admin dashboard with CRUD and CSV import

- Verified scholarship dataset

- AI/chatbot if completed within scope

- API documentation and test results

- GitHub repository

- Project report, PPT, diagrams and demo script

- Deployment or reliable local demo environment

## 19. Core vs Future Scope

| Core for 8 weeks | Future / Advanced |
| --- | --- |
| Auth + profile | Automatic scholarship scraping |
| Scholarship DB + admin CRUD | Automatic submission to external portals |
| Search + filters | Full mobile app |
| Rule-based eligibility | Voice assistant |
| Match score + recommendation | OCR document verification |
| Documents + application tracking | Fake-scholarship detection |
| Deadline notifications | Advanced deep-learning recommender |
| Admin + CSV import | Large-scale external API integrations |
| Testing + deployment/demo | Multilingual expansion if time is insufficient |

## 20. Final Planning Checklist

- Requirements/SRS finalized

- Architecture and all flow diagrams finalized

- Database schema finalized

- API list and responsibilities finalized

- AI eligibility + recommendation method documented

- Scholarship dataset structure and verification finalized

- Student UI page list finalized

- Admin UI page list finalized

- 8-week member tasks assigned

- Testing plan and test cases prepared

- Deployment plan decided

- PPT/report/demo/viva plan prepared

## 21. Final Team Viva Statement

“We divided the project feature-wise instead of technology-wise. Every member works on frontend, backend, database, testing and integration for their assigned features. Therefore, all three members understand the complete full-stack implementation.”

The uploaded plan defines React for the interface, Flask for REST APIs/business logic, MongoDB for data storage, and Python-based eligibility/recommendation logic. ■filecite■turn0file1■L127-L129■

## 22. 8-Week Success Criteria

- Week 2: complete technical skeleton and initial verified dataset.

- Week 4: student can log in, complete profile, search scholarships and receive eligibility results.

- Week 5: system ranks scholarships using a documented match-score/recommendation method.

- Week 6: documents, application tracking and deadline/status information work.

- Week 7: modules integrated and major defects fixed.

- Week 8: demo-ready with documentation, testing evidence, dataset, GitHub and presentation.